# November 15-16, 2022

## Louis

1.What I have done / not done since last Scrum?

Created ERD for proposal.

2. What I plan to do from this scrum to next? (next 24 hours)

Follow this tutorial for Django: <https://docs.djangoproject.com/en/4.1/intro/tutorial01/>

Refresh my python

3. Where do I need assistance? What do I need to figure out?

NaN

## Rami

1.What I have done / not done since last Scrum?

Created Scrum File, Created Jira Project, Installed Python, Wrote the description for the proposal

2. What I plan to do from this scrum to next? (next 24 hours)

Follow this tutorial for Django: https://docs.djangoproject.com/en/4.1/intro/tutorial01/

3. Where do I need assistance? What do I need to figure out?

TBD

## Ali

1.What I have done / not done since last Scrum?

Created use case diagram, installed Python

2. What I plan to do from this scrum to next? (next 24 hours)

* Read about Django and try some tutorials
* Familiarize myself in using Python in VScode

3. Where do I need assistance? What do I need to figure out?

## Dmitry

1.What I have done / not done since last Scrum?

Helped with ERD, set up github and git ignore, started briefly looking into hosting

2. What I plan to do from this scrum to next? (next 24 hours)

Follow the Python and Django tutorials, start on react

3. Where do I need assistance? What do I need to figure out?

## Alina

1.What I have done / not done since last Scrum?

- Reaserched design ideas for the project on Dribbble.com

- Compelted the Mockup section for the proposal

2. What I plan to do from this scrum to next? (next 24 hours)

- Follow Python & Django tutorials, look into React with Django/Python back end

3. Where do I need assistance? What do I need to figure out?

- N/A