November 24, 2022

Alina

\* Due to personal & family reasons, have not accomplished scrum tasks, will have aim to have mockups done by the end of the week \*

1.What I have done / not done since last Scrum?

- Still working on the React/Django Notes App tutorial

- Have not yet begun the UI kit / mockups

2. What I plan to do from this scrum to next? (next 24 hours)

-  Focus more on React than Django in tutorial

-  Look into state management options ([Zustand](https://docs.pmnd.rs/zustand/getting-started/introduction" \t "_blank) and [React Query](https://react-query-v3.tanstack.com/overview) as alternative to Redux which is older and more complicated)

- Build site map, UI kit, and Mockups

3. Where do I need assistance? What do I need to figure out?

- The tasks listed above will realistically take more than 1 day to do so I will repeat the same scrum at least until Wednesday

Louis

1.What I have done / not done since last Scrum?

- create job posting page

- listing job postings

- posting job posting

2. What I plan to do from this scrum to next? (next 24 hours)

- onboard Alina?

- continue on postings

- possibly look into context?

3. Where do I need assistance? What do I need to figure out?

Rami

1.What I have done / not done since last Scrum?

Created a login where you can get the tokens and registration where you can register a new user

2. What I plan to do from this scrum to next? (next 24 hours)

Decide how I’m going to maintain state

3. Where do I need assistance? What do I need to figure out?

How to parse information from the JWT

November 23, 2022

Alina

\* Due to personal & family reasons, have not accomplished scrum tasks, will have aim to have mockups done by the end of the week \*

1.What I have done / not done since last Scrum?

- Still working on the React/Django Notes App tutorial

- Have not yet begun the UI kit / mockups

2. What I plan to do from this scrum to next? (next 24 hours)

-  Focus more on React than Django in tutorial

-  Look into state management options ([Zustand](https://docs.pmnd.rs/zustand/getting-started/introduction" \t "_blank) and [React Query](https://react-query-v3.tanstack.com/overview) as alternative to Redux which is older and more complicated)

- Build site map, UI kit, and Mockups

3. Where do I need assistance? What do I need to figure out?

- The tasks listed above will realistically take more than 1 day to do so I will repeat the same scrum at least until Wednesday

Louis

1.What I have done / not done since last Scrum?

- django unit test tutorials

- selenium testing

2. What I plan to do from this scrum to next? (next 24 hours)

- basic front end functionnalities?

3. Where do I need assistance? What do I need to figure out?

Dmitry

1.What I have done / not done since last Scrum?

Splitting project into two repos,looked for tutoirals, connected the database

2. What I plan to do from this scrum to next? (next 24 hours)

Deploy the backend on Heroku and front end, figure out how the front end would be communicating with the backend, hide secrets

3. Where do I need assistance? What do I need to figure out?

Moral support and prayers

November 22, 2022

Alina

\* Due to personal & family reasons, have not accomplished scrum tasks, will have aim to have mockups done by the end of the week \*

1.What I have done / not done since last Scrum?

- Still working on the React/Django Notes App tutorial

- Have not yet begun the UI kit / mockups

2. What I plan to do from this scrum to next? (next 24 hours)

-  Focus more on React than Django in tutorial

-  Look into state management options ([Zustand](https://docs.pmnd.rs/zustand/getting-started/introduction" \t "_blank) and [React Query](https://react-query-v3.tanstack.com/overview) as alternative to Redux which is older and more complicated)

- Build site map, UI kit, and Mockups

3. Where do I need assistance? What do I need to figure out?

- The tasks listed above will realistically take more than 1 day to do so I will repeat the same scrum at least until Wednesday

Rami

1.What I have done / not done since last Scrum?

Integrated Ali’s models with a baseUser model

2. What I plan to do from this scrum to next? (next 24 hours)

Create login/register that works with the user model

3. Where do I need assistance? What do I need to figure out?

Everything is still shaky right now

Louis

1.What I have done / not done since last Scrum?

- finished django tutorial

2. What I plan to do from this scrum to next? (next 24 hours)

- learning about django test

3. Where do I need assistance? What do I need to figure out?

Dmitry

1.What I have done / not done since last Scrum?

Failed attempt to make Django serve static files from Heroku – mission abort/ didn’t look into connecting the database

2. What I plan to do from this scrum to next? (next 24 hours)

Look into other options, perhaps splitting project into two and hosting separately, look into Git Submodules, connect the database

3. Where do I need assistance? What do I need to figure out?

Moral support and prayers

November 21, 2022

Alina

1.What I have done / not done since last Scrum?

- Still working on the React/Django Notes App tutorial

- Have not yet begun the UI kit / mockups

2. What I plan to do from this scrum to next? (next 24 hours)

-  Focus more on React than Django in tutorial

-  Look into state management options ([Zustand](https://docs.pmnd.rs/zustand/getting-started/introduction" \t "_blank) and [React Query](https://react-query-v3.tanstack.com/overview) as alternative to Redux which is older and more complicated)

- Build site map, UI kit, and Mockups

3. Where do I need assistance? What do I need to figure out?

- The tasks listed above will realistically take more than 1 day to do so I will repeat the same scrum at least until Wednesday

Louis

1.What I have done / not done since last Scrum?

- part 1-2 django/redux/react

- started part 3

2. What I plan to do from this scrum to next? (next 24 hours)

- finish the serie

3. Where do I need assistance? What do I need to figure out?

Dmitry

1.What I have done / not done since last Scrum?

Launched and tested 2 potential scaffolds for Authentication, tried deploying empty project on Heroku and Azure

2. What I plan to do from this scrum to next? (next 24 hours)

Continue trying to deploy the projects on either Heroku or Azure. Connect a MySQL db

3. Where do I need assistance? What do I need to figure out?

Moral support and prayers

Rami

1.What I have done / not done since last Scrum?

Continued work on user registration with Django

2. What I plan to do from this scrum to next? (next 24 hours)

3. Where do I need assistance? What do I need to figure out?

Everything is still shaky right now

 November 20, 2022

Ali

1.What I have done / not done since last Scrum?

* Refreshed on Python (1 hr)
* Finished a tutorial on CRUD using react and Django

2. What I plan to do from this scrum to next? (next 24 hours)

* Familiarize myself in using Python classes
* Follow another tutorial on django security?
* Start a user story

3. Where do I need assistance? What do I need to figure out?

Louis

1.What I have done / not done since last Scrum?

- Django and react Todolist Tutorial

- started tech with tim tutorial

2. What I plan to do from this scrum to next? (next 24 hours)

- finish tech with tim tuto

3. Where do I need assistance? What do I need to figure out?

- Using what we learned to build something and host it ?

Dmitry

1.What I have done / not done since last Scrum?

Downloaded and launched a couple projects on local, found resources for deployment

2. What I plan to do from this scrum to next? (next 24 hours)

Practice deploying existing projects from Github for easier deployment of our own project later in the evening

3. Where do I need assistance? What do I need to figure out?

Moral support and prayers

Rami

1.What I have done / not done since last Scrum?

Continued work on user registration with Django

2. What I plan to do from this scrum to next? (next 24 hours)

Divide user stories and begin work on relevant parts

3. Where do I need assistance? What do I need to figure out?

Everything is still shaky right now

November 18, 2022

Louis

1.What I have done / not done since last Scrum?

Did 80% of vscode tutorials

2. What I plan to do from this scrum to next? (next 24 hours)

Move on to Todo App React & Django \*

I’d like to do the tech with tim tutorial if I have time as well

3. Where do I need assistance? What do I need to figure out?

NaN

Rami

1.What I have done / not done since last Scrum?

Completed 5 hours of Python tutorials

2. What I plan to do from this scrum to next? (next 24 hours)

Begin work on login and registration

3. Where do I need assistance? What do I need to figure out?

Everything

Dmitry

1.What I have done / not done since last Scrum?

Followed the Python and Django tutorials, started on reviewing React

2. What I plan to do from this scrum to next? (next 24 hours)

Complete one of the tutorials for login + crud (React+django) and plan which feature to implement next

3. Where do I need assistance? What do I need to figure out?

Moral support and prayers

Ali

1.What I have done / not done since last Scrum?

Performed Python and Django tutorials in VScode

2. What I plan to do from this scrum to next? (next 24 hours)

* Familiarize myself in using Python classes
* Follow a couple of tutorials on CRUD with Django + React

3. Where do I need assistance? What do I need to figure out?

Alina

1.What I have done / not done since last Scrum?

- VSCode tutorials for Python & React

2. What I plan to do from this scrum to next? (next 24 hours)

- Complete React/Django Notes App tutorial

- Start UI kit

3. Where do I need assistance? What do I need to figure out?

- N/A

November 17, 2022

Louis

1.What I have done / not done since last Scrum?

Read python codecademy

2. What I plan to do from this scrum to next? (next 24 hours)

Django vscode tutorials

Reading Django Security documentations

3. Where do I need assistance? What do I need to figure out?

NaN

# November 15-16, 2022

## Louis

1.What I have done / not done since last Scrum?

Created ERD for proposal.

2. What I plan to do from this scrum to next? (next 24 hours)

Follow this tutorial for Django: <https://docs.djangoproject.com/en/4.1/intro/tutorial01/>

Refresh my python

3. Where do I need assistance? What do I need to figure out?

NaN

## Rami

1.What I have done / not done since last Scrum?

Created Scrum File, Created Jira Project, Installed Python, Wrote the description for the proposal

2. What I plan to do from this scrum to next? (next 24 hours)

Follow this tutorial for Django: https://docs.djangoproject.com/en/4.1/intro/tutorial01/

3. Where do I need assistance? What do I need to figure out?

TBD

## Ali

1.What I have done / not done since last Scrum?

Created use case diagram, installed Python

2. What I plan to do from this scrum to next? (next 24 hours)

* Read about Django and try some tutorials
* Familiarize myself in using Python in VScode

3. Where do I need assistance? What do I need to figure out?

## Dmitry

1.What I have done / not done since last Scrum?

Helped with ERD, set up github and git ignore, started briefly looking into hosting

2. What I plan to do from this scrum to next? (next 24 hours)

Follow the Python and Django tutorials, start on react

3. Where do I need assistance? What do I need to figure out?

## Alina

1.What I have done / not done since last Scrum?

- Reaserched design ideas for the project on Dribbble.com

- Compelted the Mockup section for the proposal

2. What I plan to do from this scrum to next? (next 24 hours)

- Follow Python & Django tutorials, look into React with Django/Python back end

3. Where do I need assistance? What do I need to figure out?

- N/A